Understood. I'll build the website myself, front end and back end. Your developer, or you, will only need to swap in real photos and put it online.

My build plan

| Step | What I build | You check |
| --- | --- | --- |
| 1. Design base | Colours, fonts, buttons, cards, spacing, plus the shared header (with mega menu and mobile menu) and footer | The look and the menu on desktop and phone |
| 2. Home page | Hero slider, programs, impact, gallery, testimonials, call-to-action buttons | Content and feel |
| 3. Techno Camps | Age picker, course cards, registration form | The registration flow |
| 4. School program pages | ITEC, AITEP, Robotics & IoT, M&E | Facts and prices |
| 5. Lead pages | Request a Proposal and Contact forms | Form fields |
| 6. Remaining pages | Books, LMS, About, Impact, Blog, 404 | Content |
| 7. Form backend | Small Node.js server that emails each form to info@ and saves it to a Google Sheet, with spam protection | Test submissions |
| 8. Quality pass | Mobile, speed, SEO tags, sitemap, accessibility, broken links | Final sign-off |
| 9. Go-live package | Step-by-step hosting guide for you | Upload it, or have someone upload it |

After each step I'll stop and show it to you in Chrome before moving on.

What I need from you

Before Step 2: the original logo file, and your best 10–15 photos (training, robotics, camps, students). Put them in the TK profile folder. Until then I'll use the cropped placeholders.

Before Step 7:

- Where form emails should go (info@ or another address)

- Whether you want a Google Sheet copy of every form

- Your hosting: do you already have hosting for thetechnoknowledge.com (for example cPanel or Hostinger)? This decides how I set up the backend.

Anytime: the open items in system-prompt.md (social handles, testimonials, camp dates, and the rest). I'll leave clear [TODO] marks until you send them.

There are limits on what I can do for you. I can't log into your hosting, domain or email accounts or enter passwords. For go-live, I'll give you exact click-by-click steps, or you can sit with me while you do it.

Your next instruction to me

"Start Step 1: build the design base, shared header and footer."

Send that when you're ready, along with the logo if you have it.

I've checked your folder. Here's what I found and what changes.

Pictures: enough for the whole site

| Folder | Where I'll use it |
| --- | --- |
| tk pictures (11) | Home, About |
| ITEC Pictures (24) | ITEC page, Home slider |
| AITEP Pictures (8) | AITEP page |
| Robotics & ITEC Pictures (19, including project photos like the smart dustbin, radar, traffic light and spider bot) | Robotics & IoT page |
| Monitoring & Evaluation (4) | M&E page |
| Online Bootcamp pictures (9) | Techno Camps |
| LMS snapshots (8) | LMS page |

I'll resize, compress (to WebP) and rename them properly, so the site stays fast.

One problem: the logo

Both logo files are tiny (200×200 pixels) and have a yellow background built in. On the website they would look blurry and can't sit on the white or navy header.

My fix: I'll redraw your logo as a sharp vector file (SVG) matching the current one, in full-colour, white and icon-only versions. Please also ask whoever designed it for the original file (AI, PDF or SVG) so we can compare.

Forms: a simpler, free setup

Some Hostinger plans don't run Node.js well, so I suggest using Google Apps Script instead of a separate server:

- Every form goes straight into a Google Sheet, with one tab per form (camps, proposals, AITEP Starter, contact).

- Each submission also emails info@thetechnoknowledge.com.

- It's free, needs no server, and works on any Hostinger plan.

- I write all the code. You only paste it into Google and click Deploy (I'll give you click-by-click steps, about 10 minutes).

Hostinger then simply hosts the website files.

Please confirm before I start

- Children's photos: many pictures show students' faces. Do you have parents' or schools' permission to show them publicly? If some are unsure, tell me which folders, and I'll use photos where faces aren't clear.

- Google Apps Script for forms: okay?

Next step for me

Once you confirm, I'll do Step 1: design base, logo SVG, shared header and footer. I'll then show it to you in Chrome on desktop and mobile, and stop for your review.